# Project Planning Phase
Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 13 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS82118 |
| Project Name | Exploratory Analysis of Rainfall Data in India for Agriculture |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & EDA | USN-1 | As a data analyst, I can import and inspect rainfall datasets to understand schema and quality. | 2 | High | Data Team |
| Sprint-1 | Data Preprocessing | USN-2 | As a developer, I can handle missing values and encode features to prepare data for modeling. | 3 | High | ML Team |
| Sprint-1 | Visualization | USN-3 | As a user, I can view rainfall trends via charts (heatmap, histograms, pairplots). | 2 | Medium | Frontend |
| Sprint-2 | Modeling | USN-4 | As a user, I can get rainfall prediction using a trained ML model. | 5 | High | ML Team |
| Sprint-2 | Evaluation | USN-5 | As a reviewer, I can see model accuracy, confusion matrix, and ROC-AUC. | 3 | High | ML Team |
| Sprint-3 | Flask App | USN-6 | As a user, I can submit inputs via web UI and receive prediction results. | 4 | High | Backend |
| Sprint-3 | Model Serving | USN-7 | As a developer, I can load saved model and preprocessing artifacts for inference. | 2 | High | Backend |
| Sprint-4 | UX Polish | USN-8 | As a user, I see clear result pages for rain/no-rain with helpful messages. | 2 | Medium | Frontend |
| Sprint-4 | Deployment Prep | USN-9 | As an operator, I can run the app locally and prepare for cloud deployment. | 2 | Low | DevOps |

## Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 7 Days | 15 Feb 2026 | 21 Feb 2026 | 7 | 21 Feb 2026 |
| Sprint-2 | 8 | 7 Days | 22 Feb 2026 | 28 Feb 2026 | 8 | 28 Feb 2026 |
| Sprint-3 | 6 | 7 Days | 01 Mar 2026 | 07 Mar 2026 | 6 | 07 Mar 2026 |
| Sprint-4 | 4 | 5 Days | 08 Mar 2026 | 12 Mar 2026 | 4 | 12 Mar 2026 |

### Velocity

If sprint duration is 7 days and the team completes ~7–8 story points per sprint, average velocity ≈ 1.0–1.2 story points/day. This helps forecast delivery timelines for remaining backlog.

### Burndown Chart (Description)

A burndown chart tracks remaining story points versus time across each sprint. It helps visualize progress, identify scope creep, and ensure timely delivery. Burndown charts can be generated from the tracker data using project management tools.

### References

Atlassian Agile Project Management, Sprints, Epics, Estimation, and Burndown Charts documentation.